Project Concept Document I. General Information. Project name: Artistry in Focus Process Implementation Requestor name: Michael Sullivan Requestor’s contact information: Elemborder14@yahoo.com; Project number: 081988 Date of request:11/09/2024. Section One. This project is essential for establishing a structured project management framework within the photography company. The lack of standardized procedures has led to inconsistent project outcomes, challenges in resource allocation, and limited project tracking capabilities. This project will enable the business to manage current and future projects with best practices, ensuring a unified approach from project initiation to archival. If not implemented, the company risks project delays, inefficiencies, and potential loss of clients.. III. Project Description. A comprehensive set of policies, training materials, and standard operating procedures will be developed for the management of the company's project portfolio. This will provide clear directions for the portfolio manager and project managers for all project phases. Working templates, checklists, and process flows will also be developed to maintain consistent project management aligned with company growth and scalability.. IV. Project Costs. High-level cost estimates include: - Staff training and resources: $5,000 - Development of forms, templates, and guidelines: $2,500 - Project Management Software (if applicable): $3,000 - Total Estimated Cost: $10,500. V. Timeframe. Critical Completion Date: Yes, the project must be completed by January 21, 2025. Desired Completion Date: January 21, 2025..

Project Concept Document—page 2 Section Two — To be completed by the business unit manager or project manager. VI. Planning Estimates. Estimated completion of initial project management framework: 8 weeks. Full company training and process rollout: an additional 4 weeks.. VII. Business Areas Impacted. This project will impact: - Operations - HR (for staff training) - IT Department (if software is implemented) - Project Management Office. Section Three — To be completed by the review committee. VIII. Selection Committee Review. Date of review: Comments: Project reviewed/denied: Project priority:. IX. Signatures of Review Committee.